Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 August 2026 |
| --- | --- |
| Project Name | Automated Network Request Management |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Project Approach:

The project follows an Agile development approach. The complete requirements are divided into Epics, and each Epic is further divided into smaller User Stories. Story Points are assigned to each story based on its complexity, effort, dependencies, and implementation requirements.

The project is planned across two sprints. Sprint 1 concentrates on the main network request submission and automation activities, while Sprint 2 focuses on request tracking, team processing, administration, and reporting.

Story Point Scale:

| Story Points | Effort Level | Description |
| --- | --- | --- |
| 1 | Very Easy | Simple configuration or minor change |
| 2 | Easy | Straightforward configuration |
| 3 | Moderate | Requires configuration, logic, and testing |
| 5 | Difficult | Complex workflow or multiple dependent configurations |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Request Submission | USN-1 | As an employee, I can submit a network request through the Service catalog so that my request is formally recorded. | 2 | High | Gonimilli Susmitha |
| Sprint-1 | Request Information | USN-2 | As an employee, I can enter connection, address, device, and requester details so that the network team receives the required information.. | 3 | High | Gonimilli Susmitha |
| Sprint-2 | Request Tracking | USN-3 | As an employee, I can view the current status of my network request so that I know its progress. | 2 | Medium | Gonimilli Susmitha |
| Sprint-1 | Approval Management | USN-4 | As an approver, I can review, approve, or reject a network request so that requests are properly authorized. | 2 | Medium | Gonimilli Susmitha |
| Sprint-2 | Team Assignment | USN-5 | As a network support team member, I can receive approved network requests so that I can process them. | 2 | High | Gonimilli Susmitha |
| Sprint 1 | Workflow Automation | USN-6 | As a system, I can automatically process request activities using Flow Designer so that manual effort is reduced.. | 1 | Low | Gonimilli Susmitha |
| Sprint 2 | Reporting | USN-7 | As a system administrator, I can generate reports on network requests so that request information can be monitored. | 3 | Medium | Gonimilli Susmitha |
| Sprint 1 | Automatic Record Creation. | USN-8 | As a system, I can automatically create a network request record from a submitted catalog request so that request information is stored centrally. | 2 | High | Gonimilli Susmitha |

Sprint Planning:

Sprint-1 – Core Request Management:

Goal: Build the core network request submission and automation process.

| User | Story Task | Story Points |
| --- | --- | --- |
| USN-1 | Submit network request through Service Catalog | 2 |
| USN-2 | Capture network and requester information | 3 |
| USN-4 | Review and approve/reject requests | 2 |
| USN-6 | Automate workflow using Flow Designer | 1 |
| USN-8 | Automatically create request records | 2 |
| Total |  | 10 |

Sprint-1 Total = 10 Story Points

Sprint-2 – Tracking & Management:

Goal: Complete request tracking, team assignment, and reporting.

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-3 | Track request status | 2 |
| USN-5 | Assign approved request to network team | 2 |
| USN-7 | Generate network request reports | 3 |
| Total |  | 7 |

Sprint-2 Total = 7 Story Points

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 31 Aug 2026 | 05 Sep 2026 | _ | _ |
| Sprint-2 | 7 | 6 Days | 07 Sep 2026 | 12 Sep 2026 | _ | _ |
| Total | 17 | 12 Days | _ | _ | _ | _ |

Velocity:

| Metric |  | Value |
| --- | --- | --- |
| Total Story Points | 17 |  |
| Number of Sprints | 2 |  |
| Average Velocity | 8.5 Story Points/Sprint |  |

Velocity Formula:
   Average Velocity = Total Story Points ÷ Number of Sprints = 17 ÷ 2 = 8.5 Story             Points/Sprint

Burndown Chart:

The Burndown Chart shows the planned progress of the project by tracking the remaining story points over each sprint day. It starts with the total story points planned for the sprint and gradually decreases as work is completed.

For this project, Sprint 1 starts with 10 story points and Sprint 2 starts with 7 story points, with both planned to reach 0 remaining points by Day 6. This helps monitor sprint progress, identify delays, and ensure that the planned work is completed within the sprint duration.